## Slide 1
2023 LOUISIANA SALTWATER INTRUSION
LEMC PLENARY Session

## Slide 2
PLENARY PANELIST
Plaquemines
Jefferson
St. Bernard
Orleans
Joe Valiente
Patrick Harvey
Collin Arnold
John Rahaim

## Slide 3
PLENARY SESSION OUTLINE
Background & Objectives
Challenges and Opportunities
Stakeholders/Partners
Innovative Actions/Tasks
Timelines
Lessons Learned
Questions and Comments

## Slide 4
BACKGROUND & OBJECTIVES
Due to extended drought conditions in mid-2023, the freshwater flow rate of the Mississippi River decreased, which allowed an intrusion of saltwater of saltwater from the Gulf of Mexico to make its way toward lower parishes, but significantly impacting Plaquemines Parish.
Potential threats of saltwater:
  Decrease in community drinking water quality and increase in serious health risks, when ingested.
  Accelerated infrastructure corrosion by placing heavy metals and other toxins into the water system, especially with long-term exposure
Align resources., research and technical support to devise solutions to prevent and protect from future impacts
Engage coordination and tactical planning to mitigate future impacts to communities
Collaborate with stakeholders and partners to support communication and address vulnerabilities

## Slide 5
CHALLENGES & OPPORTUNITIES
Data-Driven Planning, Engagement of Stakeholders and Partners, &
Solution-Focused Planning for both Short-Term and Long-Term Risk Reduction
Innovation
Goals
Equipment
Communication
Resources
Mitigation
Monitoring

## Slide 6
Plaquemines Declared State of Emergency
Saltwater sill constructed
27 July
20 September
01 October
12 Octber
Saltwater sill is overtopped
3600-EM-LA Federal EM Dec. for 4 parishes
Sills augmentation completed
KEY MILESTONES
11 October
Dalcour ROPU arrives onsite
13 July
Louisiana requests USACE assistance
26 September
FEMA IMAT-1 deploys to Baton Rouge, LA
27 September
Water barging operations begins
21 June

## Slide 7
25 Oct 23
0800

## Slide 8
Television
Other Collaborations
Social network
COMMUNICATION CHAMPIONS

## Slide 9
EFFECTIVE INNOVATIONS
  Partnership with USACE
  Collaboration with Water Systems and Treatment Centers
  Engaging Retailers and Health/Social Service Partners
  Critical Infrastructures Continuity Plans

## Slide 10
  Proudest Accomplishments in managing this Incident
  Immediate Priorities to Reduce Risk or Advance Efforts for Future Impacts
  Improvements Identified, i.e., plans, organization, equipment, training, exercises or even with facilities
LESSONS LEARNED

## Slide 11
QUESTIONS/COMMENTS